Kate Borowy

Milestone Review: Planning Application

|  |  |  |  |
| --- | --- | --- | --- |
| Milestones | Projected Completion Date (in terms of semester weeks) | Actual Completion Date | Reason for Missing Milestone or Incompleting Milestone |
| Github | Week 6 | Week 6 |  |
| Use Cases | Week 5 | Week 6 |  |
| Requirements | Week 7 | Week 7 |  |
| Feasibility Study | Week 6 | Week 6 |  |
| Database | Week 10 | Week 12  /incomplete | Mostly complete, could not save user info to the database. This is due to my lack of experience in databases. Anyone can edit the website, and changes will stay regardless of login. |
| Software | Week 10 | Week 11 |  |
| Login | Week 12 | incomplete | Website has login which was working locally, but I could not fix the issue after hosting |
| Systems Testing | Week 12 | Week 13 /incomplete | Login feature does not work properly, could not figure out issue due to lack of time |
| Bug Testing | Week 13 | Week 13 /incomplete | Clicking a different date on the calendar changes the current date in the header, have not worked out the issue due to lack of time |
| Hosting | Week 12 | Week 13 |  |
| Maintenance | Week 15 | N/A | Only in week 14, haven’t performed maintenance yet |